ABRO DIGITAL LLC Master Implementation Guide ClearStack Studio · Digital Product Empire

Maqsood Muhammad Mujtaba Abro Seri Kembangan, Malaysia · Version 1.0 · 2026

| WHAT THIS GUIDE COVERS |  |
| --- | --- |
| Legal & Banking Abro Digital LLC formation, Mercury Bank, Airwallex, Payoneer setup | VPS & Infrastructure n8n workflows, Ollama AI models, backups, security hardening |
| 39 n8n Workflows WF01–WF13: Research → PDF → Mockup → Publish → Email → SEO | Brands & Platforms ClearStack Studio, NurturePrint, PixelAura — Etsy, Gumroad, KDP |

# SECTION 1 — Business Structure

## 1.1  Legal Entity

| Field | Details |
| --- | --- |
| Company Name | Abro Digital LLC |
| Jurisdiction | Wyoming, USA |
| Structure | Single-Member LLC |
| Brands (DBAs) | ClearStack Studio · NurturePrint · PixelAura |
| Formation Cost | ~$139 one-time (Northwest Registered Agent $39 + Wyoming $100) |
| Annual Cost | $60 Wyoming renewal + $39 agent + $300–500 CPA = ~$400–600/year |
| Register At | northwestregisteredagent.com |

## 1.2  Banking Stack

| Provider | Role | Apply At | Notes |
| --- | --- | --- | --- |
| Mercury Bank | Primary USD hub | mercury.com | Free, sub-accounts per brand |
| Airwallex | Wise replacement — FX | airwallex.com | USD→MYR/PKR, ~0.5% fee |
| Payoneer | Pakistani bank withdrawals | payoneer.com | Backup route |
| PayPal Business | Payhip only (secondary) | paypal.com/business | Never hold >$200, withdraw immediately |

⛔ NEVER USE: Wise (personal or business — passport permanently flagged) · Personal PayPal · Any currency arbitrage pattern

## 1.3  Tax Compliance

- Wyoming LLC owned by non-US person must file Form 1120 + Form 5472 annually

- Penalty for not filing: $25,000 per form per year — even if you owe $0 tax

- Recommended CPAs: greenbacktaxservices.com · brighttax.com · taxesforexpats.com

- Budget $300–500/year for CPA filings — do this in Month 1

# SECTION 2 — Master Implementation Checklist

Work through this checklist in order. Each phase builds on the previous. Do not skip ahead.

| Status | Phase | Task | Detail / Where |
| --- | --- | --- | --- |
| PRE-LAUNCH |  |  |  |
| ☐ Todo | Legal | Read Employment Pass letter | Check for "not permitted to engage in business" clause |
| ☐ Todo | Legal | Form Abro Digital LLC | northwestregisteredagent.com — $139, 20 min |
| ☐ Todo | Legal | Get EIN from IRS | Call +1-267-941-1099 at 7 PM Malaysia time — free, 20 min |
| ☐ Todo | Banking | Open Payoneer personal | payoneer.com — connect to Gumroad immediately |
| ☐ Todo | Banking | Apply Mercury Bank | Needs LLC cert + EIN — mercury.com |
| ☐ Todo | Banking | Apply Airwallex | airwallex.com — same documents as Mercury |
| ☐ Todo | Banking | Open PayPal Business | Secondary only — paypal.com/business |
| ☐ Todo | Banking | Create Mercury sub-accounts | ClearStack Studio · NurturePrint · PixelAura |
| ☐ Todo | Legal | Generate 6 legal documents | privacypolicygenerator.info — Privacy, ToS, Refund, License, Cookie, DMCA |
| ☐ Todo | Tax | Find a CPA | greenbacktaxservices.com or brighttax.com |
| VPS & SECURITY |  |  |  |
| ☐ Todo | VPS | Verify n8n is running | Already confirmed running ✅ |
| ☐ Todo | VPS | Install wkhtmltopdf | apt-get install -y wkhtmltopdf |
| ☐ Todo | VPS | Install poppler-utils | apt-get install -y poppler-utils |
| ☐ Todo | VPS | Install Python Pillow | pip3 install Pillow --break-system-packages |
| ☐ Todo | VPS | Install fonts-dejavu | apt-get install -y fonts-dejavu-core |
| ☐ Todo | VPS | Install rclone | curl https://rclone.org/install.sh ¦ sudo bash |
| ☐ Todo | VPS | Configure rclone for Cloudflare R2 | rclone config — add remote named "r2" |
| ☐ Todo | VPS | Create Cloudflare R2 bucket | Bucket: clearstack-products — free 10GB |
| ☐ Todo | Security | Set up VPS backup cron | SECURITY_CREDENTIALS_FIX.md — Backblaze B2, daily 4 AM |
| ☐ Todo | Security | Set up /tmp cleanup cron | SECURITY_CREDENTIALS_FIX.md — daily 1 AM |
| ☐ Todo | Security | Move all credentials to n8n | SECURITY_CREDENTIALS_FIX.md — 2 hrs work |
| ☐ Todo | Security | SSH hardening + UFW firewall | SECURITY_CREDENTIALS_FIX.md — disable password auth |
| ☐ Todo | VPS | Create private Git repo | GitHub/GitLab — export workflows weekly |
| ☐ Todo | VPS | Create DECISIONS.md in Git repo | Log every major decision — prevents re-doing work |
| AI MODELS |  |  |  |
| ☐ Todo | Ollama | Verify llama3 installed | ollama list — should show llama3 |
| ☐ Todo | Ollama | Verify mistral installed | ollama list — should show mistral |
| ☐ Todo | Ollama | Verify phi3 installed | ollama list — should show phi3 |
| ☐ Todo | Ollama | Verify deepseek installed | ollama list — should show deepseek-coder |
| ☐ Todo | Ollama | Install Open WebUI | docker run -p 3000:8080 ghcr.io/open-webui/open-webui — test prompts locally |
| CORE PIPELINE (in import order) |  |  |  |
| ☐ Todo | Workflow | Import + configure WF06 | 06_brand_config.json — fill ALL credentials first |
| ☐ Todo | Workflow | Import + test WF07 | 07_halal_guardian.json — test with sample product |
| ☐ Todo | Workflow | Import + test WF01 | 01_research_agent.json — run once, review output |
| ☐ Todo | Workflow | Import + test WF02B | 02B_product_creation_factory.json — review first product |
| ☐ Todo | Workflow | Import + test WF02C | 02C_pdf_generation_pipeline.json — open PDF, check quality |
| ☐ Todo | Workflow | Import + test WF13 | 13_mockup_generator.json — open images, check quality |
| ☐ Todo | Workflow | Import + test WF03 | 03_publishing_agent.json — publish to Gumroad first |
| ☐ Todo | Workflow | Import WF05 | 05_humanization_agent.json |
| ☐ Todo | Workflow | Import WF04 | 04_social_agent.json — configure Ayrshare first |
| CONTENT ENGINE |  |  |  |
| ☐ Todo | WordPress | Install WordPress on VPS | Configure with Nginx Proxy Manager |
| ☐ Todo | WordPress | Install Yoast SEO plugin | WP Admin → Plugins → Add New |
| ☐ Todo | WordPress | Submit sitemap to Google | Search Console → Sitemaps → submit /sitemap_xml |
| ☐ Todo | WordPress | Install legal pages | Privacy Policy, ToS, Refund Policy, DMCA |
| ☐ Todo | WordPress | Install Umami analytics | Self-hosted on VPS — free, GDPR compliant |
| ☐ Todo | WordPress | Add email capture form | Brevo form widget embedded on blog |
| ☐ Todo | WordPress | Add Quick Answer CSS | EMAIL_AI_SEO_SETUP_GUIDE.md — CSS for AI citation boxes |
| ☐ Todo | Workflow | Import + test WF09A | 09A_content_engine.json — run for first product |
| ☐ Todo | Workflow | Import WF09B | 09B_video_engine.json — requires FFmpeg + Piper TTS |
| ☐ Todo | Workflow | Import WF09C | 09C_blog_publisher.json |
| ☐ Todo | Workflow | Import WF10A | 10A_internal_linking_agent.json |
| ☐ Todo | Workflow | Import WF10B | 10B_wp_health_monitor.json |
| SEO ENGINE |  |  |  |
| ☐ Todo | SEO | Import + run WF12A | 12A_schema_injector.json — run on all existing posts |
| ☐ Todo | SEO | Import WF12B | 12B_programmatic_seo.json — run in batches of 5, 5-min gap |
| ☐ Todo | SEO | Import WF12C | 12C_ai_overview_optimizer.json — weekly audit |
| ☐ Todo | SEO | Patch WF09A | Add 3 trigger nodes at end → WF12A, WF12C, WF10A |
| EMAIL ENGINE |  |  |  |
| ☐ Todo | Brevo | Create Brevo account | brevo.com — free 300 emails/day |
| ☐ Todo | Brevo | Verify domain in Brevo | Add TXT + CNAME DNS records — 5–30 min |
| ☐ Todo | Brevo | Create 4 contact lists | Welcome · Buyers · Leads · Newsletter |
| ☐ Todo | Brevo | Get Brevo API key | Settings → API Keys → Generate |
| ☐ Todo | Brevo | Import WF11A | 11A_email_sequence_writer.json |
| ☐ Todo | Brevo | Import WF11B | 11B_brevo_automation_builder.json — add list IDs + API key |
| ☐ Todo | Brevo | Import WF11C | 11C_newsletter_scheduler.json — Thursday 9 AM auto-run |
| ☐ Todo | Brevo | Initialize welcome sequence | POST to webhook — see EMAIL_AI_SEO_SETUP_GUIDE.md |
| ☐ Todo | Brevo | Initialize lead magnet sequence | POST to webhook — see EMAIL_AI_SEO_SETUP_GUIDE.md |
| ☐ Todo | Brevo | Patch WF03 | Add trigger node → WF11A post-purchase after each sale |
| ☐ Todo | Brevo | Add win-back sequence | WF11A missing prompt — needs writing (Month 1 task) |
| SOCIAL MEDIA |  |  |  |
| ☐ Todo | Social | Set up Ayrshare account | ayrshare.com — connects all social platforms |
| ☐ Todo | Social | Create 3 accounts first | Week 1 — warm manually before automation |
| ☐ Todo | Social | Follow warming protocol | Week 1: manual only · Week 2: 1 post/day · Week 3: full auto |
| ☐ Todo | Social | Use residential proxy/VPN | 18 accounts from 1 IP = ban risk — Brightdata ~$15/mo |
| ☐ Todo | Social | Add remaining 15 accounts | 3 accounts per week over 6 weeks |
| KDP BOOKS (Phase 2) |  |  |  |
| ☐ Todo | KDP | Create KDP account | kdp.amazon.com — use Abro Digital LLC + EIN |
| ☐ Todo | KDP | Connect Mercury Bank to KDP | Direct deposit routing + account number |
| ☐ Todo | KDP | Complete W-8BEN-E form | Foreign entity tax form — on KDP dashboard |
| ☐ Todo | KDP | Import WF08A | 08A_kdp_book_factory.json |
| ☐ Todo | KDP | Import WF08B | 08B_book_publisher.json |
| WOOCOMMERCE (Phase 2 — auto-activates when triggered) |  |  |  |
| ☐ Todo | WooCommerce | Install WooCommerce plugin | WP Admin → Plugins → WooCommerce |
| ☐ Todo | WooCommerce | Configure Stripe/PayPal | WooCommerce → Payments → connect accounts |
| ☐ Todo | WooCommerce | Set activation triggers | WF06: uncomment woocommerce.enabled = true when: 20+ sales OR 200+ subscribers OR 500+ blog visitors |
| MANYCHAT (Phase 2 — activate when 50+ Instagram followers) |  |  |  |
| ☐ Todo | ManyChat | Create ManyChat account | manychat.com — free up to 1k contacts |
| ☐ Todo | ManyChat | Build comment-to-link flow | MANYCHAT_PHASE2_BLUEPRINT.md — Flow 1 |
| ☐ Todo | ManyChat | Build story reply flow | MANYCHAT_PHASE2_BLUEPRINT.md — Flow 2 |
| ☐ Todo | ManyChat | Build lead magnet flow | MANYCHAT_PHASE2_BLUEPRINT.md — Flow 4 |
| ☐ Todo | ManyChat | Enable in WF06 | Set manychat.enabled = true in brand config |
| ADDITIONAL PLATFORMS |  |  |  |
| ☐ Todo | Platform | Add Notion Template Gallery | Free listing — 30M users, zero effort |
| ☐ Todo | Platform | Add Creative Fabrica | Phase 2 — PixelAura brand |
| ☐ Todo | Platform | Add Teachers Pay Teachers | Phase 2 — NurturePrint brand |
| OPERATIONAL |  |  |  |
| ☐ Todo | Ops | Build Telegram /status command | Daily metric view — products, revenue, list size |
| ☐ Todo | Ops | Build Etsy auto-responder (WF14) | Message → llama3 reply within 30 min — Star Seller |
| ☐ Todo | Ops | Build PAUSE ALL workflow | Single-click to pause non-critical workflows |
| ☐ Todo | Ops | Add Etsy velocity throttle to WF03 | Max 5 listings/day — prevents account review |
| ☐ Todo | Ops | Add product performance tracking | Sales data → WF01 feedback loop |
| ☐ Todo | Ops | Google Search Console integration | Add GSC weekly pull to WF10B |
| ☐ Todo | Ops | Add seasonal campaign calendar | New Year, Ramadan, Back to School, Black Friday in WF01 |

# SECTION 3 — Workflow Reference

All 39 files are in your outputs folder. Import into n8n in the order shown below.

| WF | File | What It Does | Trigger | Priority |
| --- | --- | --- | --- | --- |
| 06 | 06_brand_config.json | Master config for all brands + Abro Digital LLC | Manual | Import 1st |
| 07 | 07_halal_guardian.json | Screens all content for Islamic compliance | Called by WF02B | Import 2nd |
| 01 | 01_research_agent.json | Finds winning product opportunities across 6 niches | Daily 9 AM | Critical |
| 02B | 02B_product_creation_factory.json | Creates product content: title, description, tags | WF01 output | Critical |
| 02C | 02C_pdf_generation_pipeline.json | llama3 → HTML → wkhtmltopdf → PDF → R2 upload | WF02B output | Critical |
| 13 | 13_mockup_generator.json | Python Pillow generates 5-6 Etsy listing images | WF02C output | Critical |
| 03 | 03_publishing_agent.json | Publishes to Etsy, Gumroad, Payhip, KDP | WF13 output | Critical |
| 05 | 05_humanization_agent.json | Rewrites AI content to pass AI detectors | Called by WF02B | High |
| 04 | 04_social_agent.json | Distributes content across 18 social accounts | WF03 + WF09A | High |
| 09A | 09A_content_engine.json | Generates blog post + 4 carousels per product | WF03 output | High |
| 09B | 09B_video_engine.json | FFmpeg renders 4 platform videos per product | WF09A output | Medium |
| 09C | 09C_blog_publisher.json | Publishes blog post to WordPress | WF09A output | High |
| 10A | 10A_internal_linking_agent.json | Scans posts, adds internal links automatically | Daily 2 AM + WF09A | Medium |
| 10B | 10B_wp_health_monitor.json | Daily site health check — email + Telegram alerts | Daily 6 AM | Medium |
| 12A | 12A_schema_injector.json | Injects Article/FAQ/HowTo JSON-LD schema | WF09A + Daily 3 AM | High |
| 12B | 12B_programmatic_seo.json | Generates 100 keyword-targeted landing pages | Manual batches of 5 | Medium |
| 12C | 12C_ai_overview_optimizer.json | Adds Quick Answer boxes for AI citation | WF09A + Weekly | Medium |
| 11A | 11A_email_sequence_writer.json | llama3 writes all email sequences | Webhook | High |
| 11B | 11B_brevo_automation_builder.json | Creates automations in Brevo + adds contacts | WF11A output | High |
| 11C | 11C_newsletter_scheduler.json | Thursday 9 AM — writes + sends newsletter | Every Thursday | Medium |
| 08A | 08A_kdp_book_factory.json | Creates KDP book content (low-content books) | Manual / WF01 | Phase 2 |
| 08B | 08B_book_publisher.json | Publishes books to Amazon KDP | WF08A output | Phase 2 |

## 3.1  Complete Automation Pipeline

PRODUCT PIPELINE (fully automated) WF01 Research → WF02B Content → WF02C PDF → WF13 Mockups → WF03 Published on Etsy/Gumroad CONTENT PIPELINE (fires after each published product) WF03 Published → WF09A Blog+Carousels → WF09B Videos → WF04 Social Posts → WF12A Schema → WF12C AI Optimize → WF10A Internal Links EMAIL PIPELINE (fires after each sale) WF03 Sale → WF11A Write Sequence → WF11B Brevo → Subscriber receives emails SCHEDULED PIPELINES (no trigger needed) Daily 9 AM — WF01 Research Agent finds new opportunities Daily 2 AM — WF10A Internal Linking Agent scans all posts Daily 3 AM — WF12A Schema Audit patches missing schema Daily 6 AM — WF10B Health Monitor checks site uptime Thursday 9AM — WF11C Newsletter Scheduler writes + sends Weekly — WF12C AI Citation Audit optimizes posts

# SECTION 4 — 30-Day Action Plan

One task per day. If you miss a day: skip it and continue. Never try to catch up by doubling up.

## Week 1 — Legal + Banking (Days 1–7)

| Day | Focus | Task |
| --- | --- | --- |
| 1 | Banking | Open Payoneer personal — connect to Gumroad. You can accept money TODAY. |
| 2 | Legal | Read Employment Pass letter — check for business restriction clauses |
| 3 | Legal | Form Abro Digital LLC at northwestregisteredagent.com — $139, 20 minutes |
| 4 | Legal | Call IRS at 7 PM Malaysia time (+1-267-941-1099) — get EIN in 20 minutes, free |
| 5 | Banking | Apply Mercury Bank + Airwallex (both need LLC cert + EIN) |
| 6 | Security | VPS backup cron + /tmp cleanup cron (SECURITY_CREDENTIALS_FIX.md) |
| 7 | Security | Move credentials to n8n credential manager (2 hrs — SECURITY_CREDENTIALS_FIX.md) |

## Week 2 — Infrastructure Live (Days 8–14)

| Day | Focus | Task |
| --- | --- | --- |
| 8 | VPS | Install: wkhtmltopdf, poppler-utils, Pillow, fonts-dejavu. Configure rclone + R2. |
| 9 | Workflow | Import + configure WF06 (fill ALL credentials) and WF07 (test Halal Guardian) |
| 10 | Workflow | Import + run WF01 Research Agent — review output, does it find real products? |
| 11 | Workflow | Import + run WF02B Product Creation — review first product content |
| 12 | Workflow | Import + run WF02C PDF Pipeline — open the PDF, is it print quality? |
| 13 | Workflow | Import + run WF13 Mockup Generator — open images, do they look professional? |
| 14 | Banking | Mercury approved → connect to Etsy + Gumroad + KDP. Update WF06 bank details. |

## Week 3 — First Product Live (Days 15–21)

| Day | Focus | Task |
| --- | --- | --- |
| 15 | LAUNCH | Run full pipeline: WF01→02B→02C→13→03. First product live on Gumroad. |
| 16 | Review | Review live product: description, mockups, PDF quality. Fix anything broken. |
| 17 | Etsy | Add Etsy to WF03. Add velocity throttle (max 5/day). List same product on Etsy. |
| 18 | Legal | Install legal pages on WordPress: Privacy Policy, ToS, Refund, DMCA |
| 19 | Products | Run pipeline 2 more times — 3 products live total |
| 20 | Products | Run pipeline 2 more times — 5 products live total |
| 21 | Review | Week 3 review: are products indexed on Etsy? Any views? Adjust tags if needed. |

## Week 4 — Content Engine On (Days 22–30)

| Day | Focus | Task |
| --- | --- | --- |
| 22 | WordPress | WordPress live — install Yoast SEO, submit sitemap to Google Search Console |
| 23 | Workflow | Import WF09A — run for first product, blog post published |
| 24 | SEO | Import + run WF12A on all posts. Import WF10A + WF10B. |
| 25 | Email | Brevo setup: create account, verify domain, create 4 lists, get API key |
| 26 | Email | Import WF11A/B/C. Initialize welcome sequence + lead magnet sequence. |
| 27 | Email | Add email capture form to WordPress. Patch WF03 to trigger post-purchase email. |
| 28 | Social | Create 3 social accounts. Start warming manually (no automation yet). |
| 29 | Review | Month 1 review: products live, views, sales, email subscribers. Log in DECISIONS.md. |
| 30 | Plan | Set Month 2 targets based on real data. What's working? What needs changing? |

# SECTION 5 — Phase Guide

## When to Activate Each Phase

| Phase | Activate When | What Activates | Action |
| --- | --- | --- | --- |
| WooCommerce | 20+ sales OR 200+ email subscribers OR 500+ blog visitors OR Etsy fees >$50/mo | Your own storefront — no platform fees | WF06: set woocommerce.enabled = true |
| ManyChat | 50+ Instagram followers OR first post gets 10+ comments | Comment-to-DM flows — subscriber capture | WF06: set manychat.enabled = true |
| KDP Books | Month 2 — after core product pipeline is stable | Additional income stream — low-content books | Import WF08A + WF08B |
| NurturePrint | $200+/month from ClearStack Studio | Second brand — parenting/family niche | Clone WF06 brand config for new brand |
| UAE Freezone | $500+/month consistently | Better banking, 0% tax, full legitimacy | IFZA or Meydan freezone — ~$1,500–3,500 |
| D-ID Avatar | Month 2 — when video content is proven | AI face for video content — fully faceless | WF09B: set avatar_enabled = true |
| Programmatic SEO | WordPress live + 10+ blog posts indexed | 100 keyword-targeted landing pages | WF12B: run batches of 5, 25/week |

# SECTION 6 — Platform Setup Reference

## 6.1  Platforms — Setup Order

| # | Platform | URL | Connect To | Phase |
| --- | --- | --- | --- | --- |
| 1 | Gumroad | gumroad.com | Mercury Bank (direct deposit) | Week 2 |
| 2 | Etsy | etsy.com/sell | Mercury Bank (direct deposit) | Week 3 |
| 3 | Payhip | payhip.com | Mercury or PayPal Business | Week 3 |
| 4 | KDP | kdp.amazon.com | Mercury Bank + W-8BEN-E form | Month 2 |
| 5 | Notion Gallery | notion.so/templates | Notion account | Month 1 |
| 6 | WooCommerce | WordPress plugin | Stripe + PayPal | Phase 2 |
| 7 | TPT | teacherspayteachers.com | NurturePrint brand | Phase 2 |
| 8 | Creative Fabrica | creativefabrica.com | PixelAura brand | Phase 2 |

## 6.2  Social Media — 18 Account Strategy

| Niche | Instagram | TikTok | Pinterest | YouTube | Priority |
| --- | --- | --- | --- | --- | --- |
| AI & Automation | ✅ | ✅ | — | — | 1st |
| Business & Entrepreneurship | ✅ | ✅ | — | — | 1st |
| Productivity | ✅ | — | ✅ | — | 2nd |
| Personal Finance | ✅ | ✅ | — | — | 2nd |
| Health & Longevity | ✅ | — | ✅ | — | 3rd |
| Tech & Software | ✅ | — | — | ✅ | 3rd |

Warm 3 accounts per week. Never start automation before Week 3 of each account. Use residential proxy/VPN if possible.

# SECTION 7 — Credentials Reference

Fill these in WF06 (06_brand_config.json) before importing any other workflow.

| Credential | Where to Get It | Where Used |
| --- | --- | --- |
| WordPress Base64 Auth | WP Admin → Users → Application Passwords | WF09A/B/C, WF10A/B, WF12A/B/C |
| Etsy API Key + OAuth | etsy.com/developers → Create App | WF03 |
| Gumroad API Key | gumroad.com → Settings → API | WF03 |
| Brevo API Key | brevo.com → Settings → API Keys | WF11B |
| Google Sheets ID | URL: docs.google.com/spreadsheets/d/[ID] | All workflows |
| Telegram Bot Token | @BotFather on Telegram → /newbot | WF10B, all error alerts |
| Telegram Chat ID | @userinfobot on Telegram | WF10B, all error alerts |
| Ayrshare API Key | ayrshare.com → API Keys | WF04, WF09B |
| ElevenLabs API Key | elevenlabs.io → Profile → API Key | WF09B (voiceover) |
| Cloudflare R2 Keys | Cloudflare → R2 → Manage R2 API Tokens | WF02C, WF13, WF09B |
| Mercury Bank Details | Mercury dashboard → Account details | WF06 banking config |
| Abro Digital LLC EIN | IRS call — issued verbally on the call | WF06, KDP, Etsy |
| n8n Base URL | Your VPS IP/domain + :5678 or your n8n domain | All inter-workflow webhooks |

## 7.1  Google Sheets — Required Tabs

Create one master Google Sheet with all these tabs. All workflows write to the same sheet.

| Tab Name | Purpose |
| --- | --- |
| Published_Products | Master product registry — all products across all platforms |
| Research_Results | WF01 output — niche opportunities and keyword data |
| Content_Calendar | WF09A content queue — blog posts, carousels, videos |
| Generated_PDFs | WF02C output — PDF URLs, page counts, mockup URLs |
| Email_Sequences_Log | WF11A/B — sequences written + Brevo automation IDs |
| Newsletter_Log | WF11C — Thursday newsletter history |
| Schema_Injection_Log | WF12A — posts with schema types injected |
| Programmatic_SEO_Pages | WF12B — 100 programmatic pages + URLs |
| AI_SEO_Optimization_Log | WF12C — posts optimized + citation score improvement |
| Internal_Links_Log | WF10A — auto-inserted + pending review links |
| WP_Health_Log | WP10B — daily health scores over time |

# SECTION 8 — Rules and Constraints

## 8.1  ADHD Operating Rules

| Rule | Detail |
| --- | --- |
| One metric only | Check ONE number daily: how many products are live on Etsy right now |
| Time-box strictly | Tuesday + Thursday evenings (90 min) + Saturday morning (3 hrs) = 6 hrs/week max |
| Never touch working workflows | If WF01–WF03 are running and producing products — do not modify them |
| Weekly question | Every Sunday: "Did at least one product go live this week?" YES = good. NO = find the single blocker. |
| Read DECISIONS.md first | Before rebuilding or second-guessing anything — check if the decision was already made |
| Skip = continue | If you miss a day on the 30-day plan: skip it, move to the next. Never double up. |

## 8.2  Etsy Account Safety Rules

- Never publish more than 5 listings per day — add velocity throttle to WF03

- Never post from 18 social accounts from same IP — use residential proxy

- Warm every new social account manually for 3 weeks before automation

- Never hold more than $200 in PayPal — withdraw immediately

- Respond to Etsy messages within 24 hours (use WF14 auto-responder when built)

- Keep revenue diversified — never let any single platform exceed 50% of income

## 8.3  Islamic Business Rules

- Review every product personally before listing — automation assists, you are responsible

- No deceptive subject lines, no false urgency, no pressure tactics

- AI avatar content must be disclosed: "AI-generated content" in video descriptions

- Represent products honestly — never overstate capabilities

- Price fairly — the fact it costs nothing to produce does not justify overpricing

- Add "DMs may be automated" to all social media bios

- Honor unsubscribe requests immediately, max 1 follow-up per ManyChat flow

## 8.4  Month-by-Month Revenue Targets

| Month | Products Live | Revenue Target | Key Milestone |
| --- | --- | --- | --- |
| 1 | 10 products | First sale — any amount | Pipeline proven end-to-end |
| 2 | 25 products | $50–150/month | Email list 50+ subscribers |
| 3 | 50 products | $150–400/month | Consistent weekly sales |
| 4–5 | 100+ products | $400–800/month | WooCommerce activated |
| 6 | 150+ products | $800–1,500/month | NurturePrint brand launch |
| 12 | 300+ products | $2,000–5,000/month | UAE Freezone LLC consideration |

# SECTION 9 — Troubleshooting

## Most Likely Problems in Month 1

| Problem | Likely Cause | Fix |
| --- | --- | --- |
| PDF quality is bad | llama3 generates inconsistent HTML | Create 3–5 HTML templates manually, llama3 fills content only |
| Mockups look unprofessional | System fonts render poorly | apt-get install fonts-open-sans — then re-run WF13 |
| Etsy gets no views in Week 1 | Normal — Etsy SEO takes 2–4 weeks | Do nothing. Publish more products. Do not change titles yet. |
| Workflow fails silently | API credential expired or wrong | Check n8n execution log. Re-enter credential in n8n manager. |
| Ollama returns empty output | Context window overflow | Add length check before AI calls. Truncate inputs to 4000 chars. |
| VPS disk full | /tmp not cleaned up | Run cleanup cron manually: find /tmp -name "pdf_gen*" ¦ xargs rm -rf |
| Brevo emails not delivered | Domain not verified | Brevo → Settings → Domains → verify TXT + CNAME records |
| Etsy account flagged | Too many listings too fast | Add velocity throttle to WF03 immediately. Contact Etsy support. |
| ADHD paralysis — nothing ships | Overwhelm from complexity | Close this guide. Open Gumroad. List ONE product manually. Ship it today. |

# SECTION 10 — Quick Reference Card

Print this page and keep it on your desk.

| THE ONLY METRIC THAT MATTERS Products live on Etsy Target: 10 by Day 30 | WEEKLY QUESTION "Did at least one product go live this week?" YES → good week, continue NO → fix the single blocker |
| --- | --- |
| IMMEDIATE ACTIONS (This Week) ☐ Open Payoneer — 30 min ☐ Read Employment Pass letter ☐ Form Abro Digital LLC — $139 ☐ Call IRS for EIN — 7 PM MYT ☐ Apply Mercury + Airwallex | NEVER DO ✗ Use Wise (permanently blocked) ✗ Touch working workflows ✗ Publish >5 Etsy listings/day ✗ Hold money in PayPal >$200 ✗ Skip CPA filings — $25k penalty |
| PIPELINE REMINDER: WF01 → WF02B → WF02C → WF13 → WF03 → [WF09A + WF12A + WF12C + WF10A + WF11A] Import files from: /mnt/user-data/outputs/digital-empire-workflows/ (39 files total) |  |

Abro Digital LLC  ·  Confidential  ·  Maqsood Muhammad Mujtaba Abro  ·  2026